Updated Implementation Plan

Dynamic Profile Analysis & Relocation Guidance

Grounded in the Real Rolec Production Codebase

ReloPass · May 2026

| What changed This plan supersedes the original brief. The original was written against the TestImmigrationApp proof-of-concept (Next.js). Rolec is a Python/FastAPI production system with a fundamentally different architecture. Everything is revised. | Constraint Minimal disruption to existing code. Each recommendation specifies exact files to touch and files to leave untouched. New capability is added via new files; existing logic is extended at defined extension points only. | Test scaffolding The 8 persona scenarios from the ReloPass audit report are treated as test cases. Each persona maps to a feature that must exist for the scenario to work. The scenarios drive the build sequence. |
| --- | --- | --- |

# 1 · The Real Stack — What Rolec Actually Is

The original planning brief was written against the TestImmigrationApp proof-of-concept. That codebase is Next.js. The production rolec codebase is entirely different. This section establishes ground truth before any planning.

## 1.1  Architecture snapshot

| Production stack (as of May 2026) |  |
| --- | --- |
| Language / Runtime | Python 3.x / FastAPI — not Next.js, not Node. The original brief's Next.js assumptions are obsolete. |
| Database | Supabase (PostgreSQL) with 97+ SQL migrations. SQLAlchemy ORM on the backend. Never edit existing migrations — only add new ones. |
| Frontend | React / Vite / TypeScript. Separate from the backend. Consumes the FastAPI REST endpoints. |
| Auth model | Supabase JWT detection in routes (backend/routes/relocation.py). Multi-tenant design exists but is not fully enforced yet. |
| AI in production | StubResearchProvider in backend/app/services/research.py — hardcoded stub URLs for SG/US/NO/UK. No live LLM calls in the research pipeline yet. The policy assistant is fully deterministic (no LLM). |
| Task system | TaskLibraryEntry frozen dataclass in backend/relocation_plan_task_library.py. Stable task_code + milestone_type join key. ~20+ tasks defined. Do not change task_codes — they are join keys. |
| Phase ordering | Five phases, strictly ordered: pre_departure → immigration → logistics → arrival → post_arrival. Encoded in PHASE_ORDER tuple. |
| Question system | backend/question_bank.py (~11 questions for Singapore MVP), processed by IntakeOrchestrator in backend/agents/orchestrator.py. Question flow is a state machine with dot-notation path setter. |
| Intake state machine | IntakeOrchestrator: get_next_question(), apply_answer(), compute_completion_state(), _check_dependencies(). Extension point: add questions and dependency rules without modifying the state machine itself. |
| Policy assistant | backend/services/policy_assistant_answer_engine.py — deterministic, template-based. No LLM. This is intentional. Do NOT add an LLM here. |
| Case classifier | backend/services/relocation_classifier.py — classify_case() → case_type enum (employee_sponsored / remote_worker / student / self_employed / unknown), risk_flags, blockers, next_actions. |

## 1.2  What is already done vs. what needs building

| Already exists (solid foundation) - SQLAlchemy models: Case, CountryProfile, SourceRecord, RequirementItem, Supplier, PolicyDocumentCanonical - TaskLibraryEntry pattern (20+ tasks, 5 phases) - IntakeOrchestrator state machine - 11 intake questions for Singapore MVP - Deterministic policy assistant (no LLM, intentional) - Case classifier with risk_flags and blockers - Route stubs for UK/SG/US/NO research - Supabase JWT auth detection in routes - PhasedPlanPhaseBlock + EnrichedPlanTask adapters - RelocationProfile dict subclass with compute_missing_fields() | Does not exist (needs building) - Live LLM-based research provider (replaces StubResearchProvider) - Rich profile schema beyond 3 checked fields (origin, destination, employment_type) - Family details propagation (spouse, children, dependants) - Due_date / assignment timeline system - contract_type + move_type discriminator (LTA, short-term, permanent, domestic) - Dynamic plan update on profile change - ExceptionRequest workflow for enterprise edge cases - Tenant isolation enforcement + audit log - Evaluation pipeline (LLM-as-judge) - Repat workstream (the "forgotten" return journey) |
| --- | --- |

# 2 · Touch / Don't Touch Map — Minimal Disruption

This is the primary guard against regressions. Every file in the rolec codebase is classified. The directive is not a suggestion — it is a constraint. Any deviation must be justified explicitly before implementation.

## 2.1  Core backend files

| File / Module | Directive | Reasoning |
| --- | --- | --- |
| backend/app/models.py | DO NOT TOUCH | SQLAlchemy models are stable and referenced by 97+ migrations. Add new models in a separate file (backend/app/models_profile.py). Never alter existing column definitions. |
| backend/relocation_plan_task_library.py | DO NOT TOUCH | task_code values are join keys. Changing a task_code breaks existing migrated data. Add new TaskLibraryEntry objects; never rename or delete existing ones. |
| backend/services/policy_assistant_answer_engine.py | DO NOT TOUCH | Deterministic, no LLM. This is a conscious product decision. Adding an LLM here introduces non-determinism and hallucination risk in a legally sensitive module. |
| backend/relocation_plan_service.py | EXTEND ONLY | The adapt_milestone_row() and hydrate_task_from_library() adapters are stable. Only add new public methods; never change existing function signatures. |
| backend/agents/orchestrator.py | EXTEND ONLY | The IntakeOrchestrator state machine works. Add new dependency rules in _check_dependencies() and new question IDs in the question routing table. Do not modify the core get_next_question() / apply_answer() interface. |
| backend/question_bank.py | EXTEND ONLY | Add new Question objects for new profile domains (family, contract_type, move_type, due_date). Do not alter the Question dataclass definition or existing question ids. |
| backend/services/relocation_classifier.py | EXTEND ONLY | classify_case() may be extended to detect new case_type values (e.g., "permanent_transfer", "short_term_project", "domestic_move", "repatriation"). Keep CaseClassification backward-compatible — only add optional fields. |
| backend/services/relocation_profile.py | EXTEND ONLY | RelocationProfile is a dict subclass. Add new field checks to compute_missing_fields(). Do not change the existing 3 required fields — they are in production. |
| backend/routes/relocation.py | EXTEND ONLY | Only add new FastAPI route functions. Never modify existing route signatures or response shapes — the frontend depends on them. Use new URL paths for new behaviour. |

## 2.2  Research and AI services

| File / Module | Directive | Reasoning |
| --- | --- | --- |
| backend/app/services/research.py | EXTEND ONLY | StubResearchProvider is the safety net. The pattern is correct: a provider interface. Add a new LiveResearchProvider class that implements the same interface. Switch via a feature flag (env var RESEARCH_PROVIDER=live¦stub). Never remove the stub. |
| backend/agents/ (new files) | NEW FILE | All new AI agent logic goes in new files: profile_analyzer.py, plan_synthesizer.py, plan_updater.py, evaluation.py. Never add LLM calls to existing agent files without explicit approval. |
| backend/services/ (new files) | NEW FILE | New services: scenario_classifier.py (ML-based), rich_profile_service.py, family_propagation.py, plan_version_service.py. These are additive — they do not replace existing services. |
| supabase/migrations/ | NEW FILE | Only add new migration files. Never edit existing ones. Migration numbering: follow the existing sequence (currently at 97+). Use descriptive names: 098_rich_profile_schema.sql, 099_family_details.sql. |

## 2.3  Frontend

| File / Module | Directive | Reasoning |
| --- | --- | --- |
| src/ (existing components) | EXTEND ONLY | Existing React components are in production. Add new components for profile enrichment, family details, plan version history. Do not refactor existing components while building new features. |
| src/components/intake/ (new) | NEW FILE | New intake components for rich profile: FamilyDetailsForm, ContractTypeSelector, MoveDatePicker, ProfileCompletenessBar. Self-contained, not wired to existing intake flow until explicitly connected. |
| vite.config / tsconfig | DO NOT TOUCH | Build tooling is stable. No changes to build configuration during feature development. |

| RULE | When in doubt, create a new file. The cost of a new file is zero. The cost of a regression in an existing production file can be days of debugging. If a new feature requires modifying a DO NOT TOUCH file, that is a signal to reconsider the design — not to override the rule. |
| --- | --- |

# 3 · The 8 Persona Scenarios — Test Cases for the Profile System

These personas are drawn from Section 6 of the ReloPass Audit Report. They are not illustrative examples — they are the acceptance test suite for the dynamic profile system. If the system cannot handle all 8, it is not production-ready. Each persona is mapped to the specific features it requires.

| HOW TO READ THESE | Each card shows: the route and assignment type, the family situation (which determines dependent workstreams), the key challenge (what the system must handle that it currently cannot), the specific features that must be built to serve this scenario, and the backend files that would need to be touched or created. |
| --- | --- |

| Scenario 1: Adrien, 31 — Berlin → Barcelona — Simple LTA, SME context |  |
| --- | --- |
| Type | Employee-sponsored LTA (Long-Term Assignment), 18 months. SME employer with limited HR support. |
| Family situation | Single, no dependants. |
| Key challenge | The system must classify this as an LTA (not a permanent transfer or short-term project), apply Spanish work permit requirements for EU nationals, and generate a minimal plan (no family workstreams). The SME context means no corporate mobility vendor. |
| Features tested | contract_type discriminator (Spike 3): "LTA" classification. EU free movement detection (Spanish destination, EU national = simplified route). pre_departure + immigration + arrival + post_arrival phases. No family propagation. Minimal supplier set (no relocation management company). |
| Files touched | backend/services/relocation_classifier.py (add LTA type). backend/question_bank.py (add contract_type, move_type questions). NEW: backend/services/scenario_classifier.py. NEW: supabase migration for contract_type field. |

| Scenario 2: Camille, 38 — Paris → Madrid — Family case with dependants |  |
| --- | --- |
| Type | Standard employment contract, permanent-type move. Family unit moving together. |
| Family situation | Partner + 2 children (school-age). Family is the core complexity. |
| Key challenge | The system must propagate the family situation to generate independent workstreams for: (1) spouse's work authorisation in Spain, (2) school enrolment for 2 children (must identify Spanish school system requirements, term dates, enrollment deadlines), (3) dependent visa sub-applications if the partner is non-EU. This is the family propagation spike. |
| Features tested | Family propagation (Spike 4): spouse details, child details (ages, nationalities), school enrollment workstream, partner work-rights workstream. Question bank extension: spouse_nationality, spouse_employment_intent, child_ages, school_preferences. Plan generation: independent workstreams per family member where applicable. |
| Files touched | backend/question_bank.py (add family questions). NEW: backend/services/family_propagation.py. NEW: supabase migration for family_details JSONB column. backend/agents/orchestrator.py (add family dependency rules). |

| Scenario 3: Stefan, 42 — Frankfurt → Boston — US L1B intracompany transfer |  |
| --- | --- |
| Type | L1B specialized knowledge petition via employer. Large corporate employer with US subsidiary. |
| Family situation | Senior manager. Solo move (family may follow later). |
| Key challenge | The US regime is fundamentally different from EU free movement. The system must handle: L1B petition timeline (6–8 months from filing to visa issuance), consular appointment in Frankfurt or Warsaw, DS-160 form, I-94 on entry, USCIS processing track (regular vs. premium). The current StubResearchProvider has a US stub — but it is hardcoded. The live research provider must retrieve from uscis.gov and travel.state.gov. |
| Features tested | Destination depth (Spike 1): US-specific workstream with USCIS petition steps, consular processing, I-94, premium processing option. Due_date system (Spike 2): L1B timeline is long — the system must backdate from the target start date to surface when the petition must be filed. Live research provider fetching from official USCIS URLs. |
| Files touched | NEW: backend/services/live_research_provider.py. backend/relocation_plan_task_library.py (new L1B task entries — additive only). NEW: supabase migration for due_date + assignment_start_date. backend/services/relocation_classifier.py (add US L1B detection). |

| Scenario 4: Lucia, 34 — Madrid → Amsterdam — Permanent transfer |  |
| --- | --- |
| Type | Permanent transfer (not a time-limited assignment). Life partner who is non-EU national. |
| Family situation | Partner is non-EU — requires separate immigration pathway. |
| Key challenge | The contract_type discriminator must distinguish "permanent transfer" from "LTA". A permanent transfer means: no return date, different tax implications, deregistration in Spain (empadronamiento cancellation), registration in Netherlands (DigiD, BSN, gemeente registration). The non-EU partner requires an MVV (Machtiging tot Voorlopig Verblijf) procedure — a separate workstream with its own timeline (typically 90 days). This is the hardest family propagation case. |
| Features tested | contract_type = "permanent_transfer". Permanent transfer workstream differences: Spain deregistration steps, Netherlands BSN + DigiD registration, health insurance transition. Partner MVV workstream: Dutch consulate appointment in Spain, income sufficiency proof, sponsor declaration. Due_date backdate from target arrival. |
| Files touched | backend/services/relocation_classifier.py (permanent_transfer type). NEW: backend/services/family_propagation.py (MVV sub-case). backend/question_bank.py (partner_nationality, partner_visa_status). NEW: supabase migration for partner details. |

| Scenario 5: Anders, 27 — Oslo → Singapore — Short-term project, 3 months |  |
| --- | --- |
| Type | Short-term project (3 months). Single employer project. The move_type drives a completely different plan. |
| Family situation | Single, no dependants. |
| Key challenge | Three months is below the threshold for most work permit requirements in Singapore for EU/EEA nationals — but Norway is not EU. Anders needs an Employment Pass (EP) or a Short-Term Visit Pass (STVP) depending on the nature of work. The system must detect that 3 months + Norwegian national + Singapore destination triggers an EP application (not just STVP if he is being employed by a Singapore entity). Critical: the current question bank has SG questions, but move_type is not asked. The plan for a 3-month project is radically shorter than for an 18-month LTA. |
| Features tested | move_type discriminator: "short_term_project" → reduced plan scope (no housing purchase, no vehicle import, no school enrollment). SG Employment Pass vs STVP determination (depends on employment structure). Question bank: move_type, project_duration, employing_entity_country. Plan scope gating: if move_type = short_term, suppress logistics and post_arrival phases or minimize them. |
| Files touched | backend/question_bank.py (add move_type, project_duration). backend/services/relocation_classifier.py (short_term_project type). backend/relocation_plan_task_library.py (new SG EP tasks — additive). Plan generation logic: phase gating based on move_type. |

| Scenario 6: Marc, 55 — Lyon → Tokyo — Enterprise displacement with exception workflow |  |
| --- | --- |
| Type | Employer-mandated relocation (not voluntary). Large enterprise employer. Marc did not choose this move. |
| Family situation | Partner + dependants. Senior executive. |
| Key challenge | This is the exception workflow scenario. The enterprise employer has policies that override standard configurations: specific approved suppliers, mandatory pre-departure language training, company-managed apartment (not self-found housing), business class travel allowance, tax equalisation by the employer. None of these fit standard task library entries. The ExceptionRequest workflow (referenced in IMPLEMENTATION_EXECUTION_GUIDE.md as T1.3) must allow HR to flag that this case deviates from defaults and route it for human review before plan generation. Tenant isolation is critical here — enterprise clients must not see each other's configurations. |
| Features tested | ExceptionRequest workflow (T1.3): flag for HR review before plan finalisation. Tenant isolation (Spike 5): enterprise customer gets its own configuration namespace. Japan-specific workstream: Certificate of Eligibility (COE) application (this must be initiated by the Japan employer, not Marc), visa application at French consulate, residence card upon entry. Language training workstream (pre-departure). HITL trigger: COE is employer-dependent — flag if employer confirmation is not in the profile. |
| Files touched | NEW: backend/services/exception_request_service.py. NEW: supabase migration for exception_requests table + tenant_id enforcement. backend/routes/relocation.py (add /exception-request endpoint — new route only). backend/relocation_plan_task_library.py (COE, language training tasks — additive). |

| Scenario 7: Camille (month 30), 38 — Return to France — Forgotten repatriation case |  |
| --- | --- |
| Type | Continuation of Scenario 2. Month 30 of an 18-month assignment (already 12 months past planned return). Repatriation was never planned in the system. |
| Family situation | Partner + 2 children (now settled in Madrid schools). |
| Key challenge | The original plan had no repat workstream. Now Camille is month 30 and needs to return. This tests: (1) date-based triggers — the due_date system must detect that the assignment end date has passed and surface the repat workstream proactively, (2) the repat workstream itself (French re-registration: CAF, social security, school re-enrollment, housing in France, banking re-activation), (3) the emotional/complexity dimension — children are settled, partner may have found work in Spain. The system must ask about family return intent separately from employee return. |
| Features tested | Due_date / date-based triggers (Spike 2): assignment_end_date has passed → trigger repat notification. Repat workstream: new task_codes for French re-registration steps. Question bank: repatriation_intent (yes/no/delayed), family_return_separately (yes/no). Profile update: extend RelocationProfile to capture repatriation fields. The case must be re-classifiable as "repatriation" from "employee_sponsored". |
| Files touched | NEW: supabase migration for repatriation_fields + assignment_end_date. backend/question_bank.py (repatriation questions). backend/relocation_plan_task_library.py (repat task entries — additive). NEW: backend/services/date_trigger_service.py (check due dates, fire repat events). backend/services/relocation_classifier.py (add "repatriation" case_type). |

| Scenario 8: Valentine, 29 — Paris → Lyon — Domestic move, no immigration |  |
| --- | --- |
| Type | Domestic relocation within France. No international border crossing. Completely different plan scope. |
| Family situation | Single, no dependants. |
| Key challenge | The system must detect "domestic_move" (same country, different city) and suppress the immigration workstream entirely. A domestic move plan covers: housing search (Lyon rental market), address change notifications (CAF, health insurance, employer HR, bank, impôts), transport logistics (moving company, vehicle), local services registration (médecin traitant). This is arguably the simplest case but it validates the move_type discriminator — if the system incorrectly routes this to an immigration workstream, it is broken. |
| Features tested | move_type = "domestic_move" → immigration workstream suppressed. Detection: origin_country == destination_country. Domestic-specific tasks: address change task_codes (French-specific). Plan scope: logistics + arrival + post_arrival only (no pre_departure immigration steps). This scenario also validates that the profile_from_wizard_draft() function correctly sets destination_country without triggering immigration logic when same-country. |
| Files touched | backend/services/relocation_classifier.py (detect domestic_move from same-country route). backend/relocation_plan_task_library.py (domestic task entries — additive). Plan generation: if case_type == domestic_move, skip immigration phase. backend/question_bank.py (add destination city/region for domestic routes). |

| COVERAGE PRINCIPLE | These 8 scenarios exercise: all 4 contract_types (LTA, permanent, short-term, domestic), all family configurations (single, couple, couple+children, couple+non-EU partner), 3 immigration regimes (EU free movement, US petition-based, Singapore Employment Pass, Japan COE, none), and 2 exceptional workflows (enterprise exception, repat trigger). Build and test in this order: 8 first (validates suppression), then 1 (validates baseline), then 5 (validates short-term), then 2 (validates family), then 4 (validates permanent + non-EU partner), then 3 (validates US regime), then 6 (validates exception workflow), then 7 (validates date triggers and repat). |
| --- | --- |

# 4 · The Five Architectural Spikes — Status and Priority

The IMPLEMENTATION_EXECUTION_GUIDE.md identifies 5 architectural spikes. These are not features — they are foundational design decisions that gate multiple features downstream. They must be resolved before broad feature work can proceed.

| # | Spike Name | Status | Priority | Gates These Scenarios | Key File / Migration |
| --- | --- | --- | --- | --- | --- |
| S1 | Destination Depth | NOT STARTED | P0 | S3 (US L1B), S5 (SG EP), S6 (Japan COE) | 098_destination_depth.sql + live_research_provider.py |
| S2 | Due_date System | NOT STARTED | P0 | S7 (repat trigger), S3 (L1B timeline) | 099_due_dates.sql + date_trigger_service.py |
| S3 | contract_type + move_type | NOT STARTED | P0 | S1,S2,S4,S5,S8 (all plan scoping) | 100_contract_type.sql + question_bank.py extension |
| S4 | Family Propagation | NOT STARTED | P1 | S2 (family LTA), S4 (non-EU partner) | 101_family_details.sql + family_propagation.py |
| S5 | Tenant Isolation + Audit | NOT STARTED | P1 | S6 (enterprise), all multi-tenant | 102_tenant_audit.sql + exception_request_service.py |

## 4.1  Spike resolution order

Spikes must be resolved in dependency order. S3 (contract_type + move_type) gates scenario classification which gates plan scoping which gates almost everything. S1 (destination depth) and S2 (due_date) can be developed in parallel once the database migrations exist. S4 (family) depends on S3 being stable. S5 (tenant isolation) can be deferred to P1 but must not be skipped.

| CRITICAL ORDER | S3 first, always. Without contract_type and move_type, the classifier returns "unknown" for half the scenarios and the plan generator has no scope gate. Start here. Everything else is blocked on it. |
| --- | --- |

## 4.2  S3 implementation detail: contract_type discriminator

The contract_type field determines plan scope. It must be asked early in the intake flow. The mapping is:

| contract_type | move_type | Example | Phases active |
| --- | --- | --- | --- |
| lta | international | Adrien (S1) | pre_departure, immigration, logistics, arrival, post_arrival |
| permanent_transfer | international | Lucia (S4) | pre_departure, immigration, logistics, arrival, post_arrival + deregistration |
| short_term_project | international | Anders (S5) | immigration (simplified), arrival only |
| employee_sponsored | international | Marc (S6) | all phases + exception workflow |
| lta | domestic | Valentine (S8) | logistics, arrival, post_arrival only — NO immigration |
| repatriation | return | Camille month 30 (S7) | pre_arrival_home, admin_reinstatement |

# 5 · Revised Phased Roadmap — Grounded in Rolec Reality

The original brief's P0–P4 roadmap was written against the TestImmigrationApp assumptions. This revision is grounded in what rolec already has. P0 is therefore not "replace session store" (already done in Supabase) — it is resolving the three foundational spikes.

| Phase | Name | Duration | Deliverables (with file pointers) |
| --- | --- | --- | --- |
| P0 | Spike Resolution (S3, S1, S2) | 2–3 weeks | - [S3] Add contract_type + move_type to question_bank.py (extend only, no new file needed) - [S3] New migration: 100_contract_type_move_type.sql — add columns to wizard_cases - [S3] Extend relocation_classifier.py: detect domestic_move, short_term_project, lta, permanent_transfer, repatriation - [S1] New file: backend/services/live_research_provider.py — same interface as StubResearchProvider, feature-flagged - [S1] Migration 098_destination_depth.sql — destination_city, country_sub_region columns - [S2] Migration 099_due_dates.sql — assignment_start_date, assignment_end_date, target_arrival_date columns - [S2] New file: backend/services/date_trigger_service.py — evaluate due dates, return trigger events - Validation: run Scenario 8 (Valentine/domestic) and Scenario 5 (Anders/short-term) — confirm phase gating works |
| P1 | Family + Persona Coverage (S4) | 3–4 weeks | - [S4] Add family questions to question_bank.py: spouse_nationality, spouse_employment_intent, child_count, child_ages, partner_visa_status - [S4] Migration 101_family_details.sql — family_details JSONB column on wizard_cases - [S4] New file: backend/services/family_propagation.py — given family profile, return additional required workstreams - [S4] Extend IntakeOrchestrator dependency rules: if child_count > 0, add school_enrollment questions to the flow - Extend relocation_plan_task_library.py: add family workstream task_codes (school_enrollment, spouse_work_permit, partner_mvv) — additive only - Validation: run Scenario 2 (Camille/family) and Scenario 4 (Lucia/permanent+non-EU partner) - Add 5 hand-crafted "gold standard" plans for S1, S2, S4, S5, S8 — basis for evaluation pipeline - New file: backend/services/evaluation.py — LLM-as-judge prompt, score a plan against a gold standard rubric |
| P2 | US + Japan Regimes + Exception Flow (S5) | 3–5 weeks | - Extend relocation_plan_task_library.py: US L1B petition task_codes, Japan COE task_codes — additive - Live research provider: fetch from uscis.gov, travel.state.gov, moj.go.jp for US/JP routes - [S5] Migration 102_tenant_audit.sql — tenant_id FK, exception_requests table, audit_log table - [S5] New file: backend/services/exception_request_service.py — create/get/resolve exception requests - [S5] New route in relocation.py: POST /exception-request (new endpoint, no existing route change) - Plan generation: if exception_request is open, gate plan finalisation until HR resolves it - Validation: run Scenario 3 (Stefan/US L1B) and Scenario 6 (Marc/enterprise exception) |
| P3 | Repat + Dynamic Update Engine | 3–4 weeks | - New case_type: "repatriation" in relocation_classifier.py - Extend question_bank.py: repatriation_intent, family_return_separately, return_target_date - date_trigger_service.py: detect assignment_end_date exceeded, generate repat_trigger event - New task_codes in relocation_plan_task_library.py: French re-registration steps (CAF, secu, école) — additive - New file: backend/services/plan_version_service.py — store plan diffs, retrieve version history - New file: backend/agents/plan_updater.py — given a trigger event and current plan, update affected workstreams only (not full regeneration) - Validation: run Scenario 7 (Camille month 30 repat). Measure: does the repat trigger fire? Does the plan update correctly? |
| P4 | Intelligence + Evaluation Loop | 4–6 weeks | - LLM-based plan synthesiser: backend/agents/plan_synthesizer.py — replaces hardcoded task library selection with LLM-driven workstream planning for unknown routes - Reflection/critic pass: after plan synthesis, a second lightweight LLM call validates internal consistency and source reachability - HITL trigger in plan synthesiser: if any step confidence < 0.7, or if exception_request is open, set hitl_required=True - Evaluation pipeline: run all 8 scenarios against evaluation.py, score against gold standards, track scores over time - Profile inference: if user answers question A in a way that implies answer B, infer B without asking (e.g., "I have 2 children" implies child_count = 2) - Extend to 3 additional routes beyond Singapore MVP — using the systematic scenario config pattern |

## 5.1  Exit criteria (revised for rolec reality)

- P0 exit: Scenario 8 (domestic move) correctly suppresses the immigration workstream. Scenario 5 (short-term project) generates a plan with arrival phase only. These are the two simplest classifiers — if they fail, classification is broken.

- P1 exit: Scenario 2 (family/Madrid) generates a plan that includes a school enrollment workstream and a spouse work-permit workstream without manual configuration. 5 gold-standard plans exist and the evaluation script can score a new plan against them.

- P2 exit: Scenario 3 (US L1B) generates a plan that includes an L1B petition step with correct timeline backdate. Scenario 6 (enterprise exception) creates an ExceptionRequest and gates plan finalisation.

- P3 exit: Scenario 7 (month 30 repat) triggers a repat notification when assignment_end_date is detected as past. Plan version history records the change. Repat workstream appears in the updated plan.

- P4 exit: All 8 scenarios score >= 6/10 against gold-standard rubric in the LLM-as-judge evaluation. HITL trigger fires correctly for S3 (L1B has complex petition timing) and S6 (enterprise exception).

# 6 · New Components to Build

Each new component is described with its responsibility, its interface contract, and its relationship to existing files. These components are pure additions — they do not modify any existing file beyond the defined extension points.

## 6.1  backend/services/live_research_provider.py

Replaces StubResearchProvider via a feature flag (env var RESEARCH_PROVIDER=live|stub). Must implement the same interface as StubResearchProvider so the switch is transparent to callers.

| LiveResearchProvider spec |  |
| --- | --- |
| Interface | Same as StubResearchProvider — run_country_research(origin, destination) → ResearchResult. No caller changes needed. |
| Activation | Feature flag: RESEARCH_PROVIDER=live. Default: stub. This guarantees the stub is always available as a fallback. |
| Fetch strategy | Priority 1: Weaviate (if available) for cached official content. Priority 2: fetch from official government URL list (configurable per country pair). Priority 3: Google Search API. No Firecrawl in P0 — add in P2 only if official URLs fail. |
| Source trust | Official government TLDs score 3/3 (gov.uk, uscis.gov, moj.go.jp). Non-official score 0–1. Never inject non-official content into plan synthesis without human review flag. |
| Error handling | If live fetch fails, fall back silently to stub and set research_source = "stub_fallback" in the ResearchResult. Never crash the plan generation pipeline on a research failure. |
| P0 scope | SG and US only. UK and NO can remain stubs in P0. Expand in P2. |

## 6.2  backend/services/family_propagation.py

Takes the family fields from the user profile and returns a list of additional required workstreams and questions. This is deterministic logic — no LLM.

| FamilyPropagator spec |  |
| --- | --- |
| Input | RelocationProfile with family fields populated (spouse_nationality, child_count, child_ages, partner_visa_status, partner_employment_intent). |
| Output | List of WorkstreamRequirement objects: {workstream_id, reason, additional_questions_required}. Example: if partner_visa_status = "non_eu" and destination = "NL", return [{workstream_id: "partner_mvv", reason: "Dutch MVV required for non-EU partner", additional_questions_required: ["partner_passport_expiry", "income_proof_available"]}]. |
| Design principle | All logic is a lookup table / decision tree — not LLM reasoning. Immigration rules are deterministic. The LLM is not a policy expert; this module is. |
| Extension | Adding a new country pair's family requirements = adding a new row to the lookup table. No code changes to the core propagator. |

## 6.3  backend/services/date_trigger_service.py

Evaluates the due dates in the user profile and returns trigger events that should fire. Called on each API request and on a scheduled background job.

| DateTriggerService spec |  |
| --- | --- |
| Triggers | (1) assignment_end_date < today: fire "repat_due" event. (2) target_arrival_date - today < 60 days and immigration not complete: fire "immigration_urgency" warning. (3) assignment_start_date - today < 30 days and pre_departure incomplete: fire "pre_departure_urgency". (4) due_date of specific tasks < today: fire "task_overdue" for each. |
| Output | List of TriggerEvent objects: {event_type, severity, affected_case_id, message, action_required}. |
| Persistence | Trigger events are stored in a new trigger_events table (migration 099). They are marked as "seen" when the user acknowledges them. They do not re-fire until the condition changes. |
| Integration | Called from GET /relocation-plan — appended to the plan response as a top-level "alerts" field. No change to existing plan shape — alerts is a new optional field. |

## 6.4  backend/services/exception_request_service.py

Manages the ExceptionRequest workflow for enterprise cases (Scenario 6: Marc/Tokyo). An ExceptionRequest is a flag that says "this case deviates from standard configuration and requires human review before plan generation proceeds."

| ExceptionRequestService spec |  |
| --- | --- |
| Create | create_exception_request(case_id, reason, flagged_by) → ExceptionRequest. Automatically sets status = "pending_review". |
| Resolve | resolve_exception_request(request_id, resolution, resolved_by) → ExceptionRequest. Resolution can be: "approved_as_is", "approved_with_modifications", "rejected". |
| Plan gate | Plan finalisation checks: if any open ExceptionRequest exists for this case_id, return plan with status = "pending_exception_review" and do not finalise. The frontend shows a "waiting for HR review" state. |
| Tenant scope | ExceptionRequests are always scoped to a tenant_id. Cross-tenant access is blocked at the service layer (not just the route layer). |

## 6.5  backend/services/evaluation.py

The LLM-as-judge evaluation pipeline. Takes a generated plan and a gold-standard plan for the same scenario, and returns a score with detailed rubric breakdown.

| Evaluator spec |  |
| --- | --- |
| Input | Generated plan (JSON), gold standard plan (JSON), scenario_id (used to select scenario-specific rubric criteria). |
| Rubric | (1) All steps have an official government source URL — 0 or 1. (2) Timeline is internally consistent (no step depends on a later step) — 0 or 1. (3) Family workstreams are present if family fields are populated — 0 or 1. (4) Plan scope matches contract_type (no immigration steps for domestic_move) — 0 or 1. (5) HITL flag is correctly set for high-complexity cases — 0 or 1. (6) No contradictory steps — 0 or 1. (7) Due dates are respected — 0 or 1. (8) Required workstreams all present — 0 to 3 (partial credit). Total: 10 points. |
| LLM model | Claude claude-haiku-4-5-20251001 (cheapest, sufficient for structured scoring). Constrained JSON output. Each criterion scored separately with explanation. |
| Usage | Run against all 8 scenarios before any P4 release. Target: average score >= 7/10. Fail threshold: any scenario scoring < 5/10 blocks release. |

# 7 · What the Rich Profile Looks Like in Practice

The current RelocationProfile checks 3 fields: origin_country, destination_country, employment_type. The rich profile must grow progressively without breaking the existing flow. This section defines the target schema and the extension path.

## 7.1  Profile field map — from current to target

| Field | In P0 | Target Phase | Notes |
| --- | --- | --- | --- |
| origin_country | ✅ EXISTS | P0 | Already in RelocationProfile.compute_missing_fields() |
| destination_country | ✅ EXISTS | P0 | Already in RelocationProfile |
| employment_type | ✅ EXISTS | P0 | Already in RelocationProfile |
| contract_type | ❌ MISSING | P0 (S3) | LTA / permanent / short_term / domestic / repatriation |
| move_type | ❌ MISSING | P0 (S3) | international / domestic / return |
| target_arrival_date | ❌ MISSING | P0 (S2) | Maps to due_date for timeline backdate |
| assignment_start_date | ❌ MISSING | P0 (S2) | Used for L1B petition timing (S3) |
| assignment_end_date | ❌ MISSING | P0 (S2) | Triggers repat event when past (S7) |
| destination_city | ❌ MISSING | P0 (S1) | City-level depth for housing / local services |
| nationality | ❌ MISSING | P1 | Determines visa regime (EU/non-EU, bilateral agreements) |
| passport_expiry | ❌ MISSING | P1 | Flag if < 6 months from arrival date |
| spouse_nationality | ❌ MISSING | P1 (S4) | EU vs non-EU drives partner visa workstream |
| child_count | ❌ MISSING | P1 (S4) | Drives school enrollment workstream |
| child_ages | ❌ MISSING | P1 (S4) | Array. Drives school level (maternelle / primaire / secondaire) |
| partner_employment_intent | ❌ MISSING | P1 (S4) | yes / no / unknown. Drives partner work-right workstream |
| repatriation_intent | ❌ MISSING | P3 (S7) | yes / no / delayed. Added when repat_trigger fires |
| tenant_id | ❌ MISSING | P2 (S5) | Enterprise multi-tenancy isolation |

## 7.2  Progressive disclosure in the intake flow

The IntakeOrchestrator already implements dependency-based question ordering via _check_dependencies(). The extension strategy is:

- Add new Question objects to question_bank.py (extend only). Assign each a unique question_id and a path (dot-notation into the profile dict).

- Add dependency rules to the orchestrator's dependency check: "ask spouse_nationality only if family_situation in [couple, couple_with_children]".

- Add contract_type and move_type as early questions (asked in the first intake stage — they gate everything downstream).

- Do not change the Question dataclass definition or the orchestrator's core state machine. New questions are data, not code changes.

| EXTENSION POINT | The IntakeOrchestrator's _check_dependencies() is the defined extension point for new conditional logic. Add new conditions here. Do not add conditional logic elsewhere in the orchestrator. Keep all question routing in one place. |
| --- | --- |

# 8 · Key Risks and How to Mitigate Them

| Risk register |  |
| --- | --- |
| Risk: Migration conflicts | New migrations that add columns to existing tables can conflict if the column already exists in a different migration. Mitigation: always check existing 97 migration files before writing a new one. Use ALTER TABLE ADD COLUMN IF NOT EXISTS. |
| Risk: task_code rename | If a developer renames a task_code in relocation_plan_task_library.py, existing plan rows in the database that reference the old code will break. Mitigation: task_codes are frozen. Add new task_codes; never rename. If a task concept changes, add a new entry and deprecate the old one with a comment. |
| Risk: Research provider flakiness | Government websites go down, change structure, and block scrapers. Mitigation: the stub always exists as a fallback. Set a 5-second timeout on live research fetches. Log failures to a research_failures table. If failure rate > 20% for a route, auto-revert to stub and alert. |
| Risk: LLM cost per plan | Adding an LLM plan synthesiser in P4 introduces cost. A single GPT-4o call with 20K tokens costs ~$0.20–0.40. For early usage, this is fine. Mitigation: gate the LLM synthesiser behind the feature flag. Keep the task-library-based plan generation as the default; use LLM synthesiser only for routes not covered by the task library. |
| Risk: GDPR / data privacy | Family details (child ages, partner nationalities, health information) are sensitive personal data under GDPR. Mitigation: all new profile fields must be explicitly consented to via the intake flow. Do not store information that is not required for the plan. Implement field-level encryption for family_details JSONB. Ensure tenant isolation before P2. |
| Risk: Incorrect family workstream generation | If family_propagation.py returns wrong workstreams (e.g., MVV for an EU partner), the user gets incorrect steps. Mitigation: family propagation is deterministic — test every country pair + family type combination explicitly. The 8 scenarios cover the most common cases. Add unit tests before merging. |
| Risk: Repat trigger false positives | The date trigger service might fire a repat_trigger for someone who extended their assignment. Mitigation: a repat_trigger is an alert, not an automatic plan change. The user must confirm "yes I am returning" before the repat workstream is added. Never automatically modify the plan from a date trigger alone. |

# 9 · Summary — The One-Page Version

| Do this first (P0 — this sprint) - [S3] Add contract_type + move_type questions to question_bank.py - [S3] Migration: add contract_type, move_type to wizard_cases - [S3] Extend relocation_classifier.py — 5 new case types - [S1] New file: live_research_provider.py (feature-flagged) - [S2] Migration: add assignment dates + target_arrival_date - [S2] New file: date_trigger_service.py - Test: Scenario 8 (domestic suppression) + Scenario 5 (short-term scope) | Do not touch (ever, without explicit approval) - backend/app/models.py (add new models file instead) - Existing SQLAlchemy column definitions - Existing migration files (only add new) - Existing task_code values in task_library - policy_assistant_answer_engine.py (no LLM) - Existing route handler signatures - The Question dataclass definition |
| --- | --- |
| Scenario build order (test-driven) - S8 → Valentine (domestic, validates suppression) - S1 → Adrien (LTA baseline) - S5 → Anders (short-term scope) - S2 → Camille (family propagation) - S4 → Lucia (permanent + non-EU partner) - S3 → Stefan (US L1B + timeline backdate) - S6 → Marc (enterprise exception workflow) - S7 → Camille repat (date triggers + repat workstream) | The non-negotiable architectural principles - Extend, never replace. New files for new logic. - task_codes are join keys — never rename or delete. - policy_assistant stays deterministic — no LLM. - Stub provider always available as fallback. - Family workstreams are deterministic — not LLM-reasoned. - Plan changes require explicit user confirmation. - Tenant isolation before enterprise onboarding. |

| FINAL THOUGHT | The original planning brief's most important lesson still holds: "The problem is when prompt engineering is the only thing people know." The rolec codebase has the right instinct — the policy assistant is deterministic, the task library is structured, the classifier is explicit. The AI layer should be additive to this foundation, not a replacement for it. Build the profile. Build the discriminators. Build the evaluation pipeline. The LLM plan synthesiser comes after you can measure whether it is better than what you have now. |
| --- | --- |